## Slide 1: Qa fundamental project
Oliver Stockman

## Slide 2: JIRA
First listed all of the user stories that would be required to fulfil the domain and the project extension
thought about the most important ‘should-haves’ for the application
Broke the user stories down into sub-tasks so that I could estimate the story points each story would take up
Created a first sprint that encompassed the stories and tasks required in order to fulfil the projects mvp
Prioritised the remaining stories into should-haves and could haves and grouped them into logical sub-projects:
  Extension to crud functions
  Implement a user system
  Create a gui-based front end for the system

## Slide 3: Backlog at start of project

## Slide 4: Backlog with sprint#1 assigned

## Slide 5: Kanban board early in sprint #1

## Slide 6: Erd at start of project including extended crud functions

## Slide 7: V2 erd showing mvp functionality

## Slide 8: Uml at start of project – skeleton stage

## Slide 9: Uml at current mvp stage

## Slide 10: Code demo

## Slide 11: Testing strategy
Plan was to have entities and DAOs unit tested using junit, in order to ensure their functionality
Integration testing, using Mockito, to be carried out on the controller and utils classes
Overall target for test coverage was 80%, as this mirrors industry standards

## Slide 12: Testing outcomes
Coverage fell short of plan due to:
  time constraints
  need for refactoring of some methods to make testing more practical
  Further experience needed with mockito

## Slide 13: Testing positives
WHILE FULL COVERAGE NOT ACHIEVED, ALL TESTS THAT WERE CREATED WERE SUCCESSFUL
REFACTORING, IN PARTICULAR OF THE ORDER CONTROLLER AND DAO, WOULD ALLOW COVERAGE TO BE IMPROVED IF MORE TIME WERE AVAILABLE

## Slide 14: conclusion
positives
  Mvp is functional
  Reasonable test coverage achieved
  Jira and erd plans were largely kept to, with adaptations occurring as the project went on
Negatives
  Time constraints meant that the level of refactoring that was possible was limited
  Disappointed not to get the extended crud functionality completed
  Progress somewhat hindered by lack of experience in using some tools such as Mockito and maven
  Software version issues were frustrating at times
Lessons for future projects
  Ensure comfort with whole toolchain being used before starting a project
  Take a greater consideration of testing practicalities when designing methods – try to maintain a greater modularity between them
  split tasks into smaller sections to avoid getting bogged down when dealing with classes that are heavily interdependent for the achievement of functions